## Slide 1: OneUSG Connect
General Overview

## Slide 2: What is OneUSG Connect?
OneUSG Connect an application (PeopleSoft 9.2) that is intended to help the University System of Georgia manage and maintain its workforce. The major components of OneUSG Connect:
  Payroll Services
  Talent Management
  Human Resources Management
  Time and Attendance
  Benefits Administration – unified and integrated into a single system.

## Slide 3: GC OneUSG Connect Project Team
  Dennis Brown - Project Manager and Technical Lead (in partnership with Information Technology)
  Leslie Pierce - HR Functional Lead
  Allison Wilkinson and Josefina Endere - Financials/Budget Functional Leads
  Carol Ward - Change Management Lead for Communications (in partnership with Victoria Fowler, University Communications) and Training

## Slide 4: Phases of the Project
  Readiness Phase - Complete
  Introductory Phase - February 27th – March 24th
  Preparation Phase - March 27th – June 2nd
  Final Countdown – June 5th – June 18th (14 days)
  Go-live Date – July 1, 2017

## Slide 5: Implementation Schedule
Cohort 1 scheduled to go live on July 1, 2017:
  Georgia Gwinnet College
  Georgia College and State University
  Georgia Southwestern State University
  Columbus State University
  Valdosta State University
  University System Office
Other university system institutions are scheduled to go live January 1, 2018 and April 2018

## Slide 6: OneUSG Connect Communications Plan
Disseminated information through various mediums: direct email, FrontPage, Supervisors List, OneUSG Connect Website, stakeholder meetings and other group meetings
  Hardcopies for non-computer users
Supervisors/Time Approvers – instructional messages about action items
Targeted communications for impacted employees
What can you do to help?
  Make sure direct reports are receiving project updates and related info
  Invite Change Lead to departmental meetings, as needed

## Slide 7: What’s Next?
Communications
  OneUSG Benefits Connect
  OneUSG Connect Website
    Project Updates
    Campus-level Project timeline
    Resources: Training and communication
Training of Faculty, staff and Student Workers - Learning Kits, Job Aids and Videos; scheduled lab sessions
    Manager Self-Service
    Employee Self-Service
    Time and Labor
    Absence Management
  New Faculty and Staff – Orientation Sessions

## Slide 8: Change Management/Enhancements
  Single sign-on (Unify)
  New Pay week – Sunday through Saturday
    Currently Saturday though Friday
  Self-Service Functionality
    Manager Self-Service
      July 1, 2017
      January 1, 2018
    Employee Self-Service
  No more Java issues
  Mobile apps for remote access
  Organizational Charts/Employee Directory
  Time-off requests (as opposed to entering directly on the timecard)

## Slide 9: Georgia College Change Network
  Change Champion - Advocate and promote the change from within
  Support Champion - Functional Teams and “Super Users”
  Champions can assist with:
      Identifying issues internally and make Change Lead aware
      Gathering internal Feedback
      Identifying change resistors and help manage any resistance

## Slide 10: Questions?
Direct OneUSG Connect questions to:
Carol Ward at: 478-445-0201 or oneusgconnect@gcsu.edu
Direct OneUSG Benefits questions to:
The Shared Services Center at: 1-855-214-2644